**Project Schedule**

|  |  |  |
| --- | --- | --- |
| Week |  | Work |
| 1 |  | Create Repository, Set up build pipeline, Create skeletion Program, research |
| 2 |  | Create Prototypes, research |
| 3 |  | Cluster Similar Tweets |
| 4 |  | Cluster Similar Tweets |
| 5 |  | Create Classification |
| 6 |  | Create Classification |
| 7 |  | Evaluate Classification |
| 8 |  | Visualise data on front-end to produce semi working prototype |
| 9 |  | Gather live tweets |
| 10 |  | Gather live tweets |
| 11 |  | Make webpage automatically update with live tweets |
| 12 |  | Finish up a working prototype |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |
|  |  |  |